**Activity Network**

Work Breakdown Structure (WBS) of a project is transformed into an activity network by representing the activities identified in WBS along with their interdependencies. An Activity Network shows the different activities making up a project, their estimated durations and interdependencies. The activity network of RACE N CHASE is shown below:

Code Database  
 (30)

Code UI  
 (30)

* Critical Path for RACE N CHASE  
    
  The figures within the rectangular boxes represent the number of days required to complete that particular activity of the Project RACE N CHASE.   
    
    
    
    
    
    
    
    
    
    
    
    
   8

Integra-tion & Testing

Code for movement   
of the cars (30)

Code of Graphics(30)0)

Code for  
Design (7)

Specification  
 ( 16)

UML Design  
 (30)